# 🌱 Plantheory — Product & Execution Blueprint

## 1. Vision & Core Idea

Plantheory is a simple, modern platform that helps businesses document, organize, and run their daily operations from one place — without changing how they already work.

Mission: Turn operational chaos into clarity.

What we are NOT:

- Not a CRM

- Not project management software

- Not a compliance or legal system

What we ARE:

- The single source of truth for how a business operates day to day

## 2. The Problem We Solve

Most small and mid-sized businesses struggle with:

- Repeating the same instructions to employees

- Knowledge locked in managers’ heads

- SOPs scattered across WhatsApp, Google Docs, PDFs

- Employees unsure which tools or vendors to use

- Forgotten vendor renewals and ownership confusion

These problems cause:

- Lost time

- Mistakes

- Poor onboarding

- Revenue leakage

Businesses want clarity — not another complex system.

## 3. Target Customers (Initial)

Primary (Phase 1):

- Small businesses (5–50 employees)

- High operational repetition

Best starting niches:

- Restaurants

- Clinics

- Agencies

- Early-stage startups

## 4. Core Product Concept

Plantheory is built around Operational Playbooks.

Each playbook represents how a real process works inside the business.

Examples:

- Opening the store

- Onboarding a new employee

- Handling refunds

- Running payroll

Every playbook can include:

- Step-by-step instructions

- Tools used

- Vendors involved

- Owner/responsible person

## 5. Product Structure (Mental Model)

Instead of separate modules, Plantheory uses Operational Blocks.

Each block may contain:

- Instructions (SOPs)

- Tool references

- Vendor references

- Ownership

This keeps the product intuitive and non-overwhelming.

## 6. PHASE 1 — MVP (Validation Phase)

### Goal

Validate real demand and daily usage with minimal features.

### MVP Features

#### 6.1 Operating Playbooks (CORE)

- Create workspace

- Create/edit pages

- Rich text + images

- Step-based formatting

- Page owner

- Last updated timestamp

- Mobile-first UI

- Global search

#### 6.2 Tool Linking (Lightweight)

- Add tool name + URL inside playbooks

- Optional tool owner

- No full directory yet

#### 6.3 Sharing & Access

- Shareable workspace link

- View-only access

- Optional PIN-based access

#### 6.4 Templates

- 5–10 ready-made templates for one niche

- Templates auto-loaded on signup

### Out of Scope (Important)

- No advanced roles

- No analytics

- No vendor reminders

- No AI

## 7. PHASE 1 — Go-To-Market Strategy

### Target

100 active companies

### Acquisition Methods

- Founder-led cold outreach

- Local business outreach (restaurants/clinics)

- LinkedIn + community posts

- Free setup + templates

### Success Metrics

- 100 workspaces created

- 30% weekly active users

- Qualitative feedback validating value

## 8. PHASE 2 — Expansion (Product-Market Fit)

### Goal

Turn Plantheory into a daily operational hub.

### New Features

#### 8.1 Internal Tools Directory

- Central list of tools

- Tool categories

- Tool owner

- Linked SOPs

#### 8.2 Vendor & Service Tracker

- Vendor name & type

- Contact info

- Renewal date

- Email reminders

#### 8.3 Access Roles

- Admin

- Editor

- Viewer

#### 8.4 Industry Templates

- More niche-specific SOP packs

### Monetization Begins

- Page limits

- Multi-location support

- Vendor reminders

## 9. PHASE 2 — Growth Strategy

- SEO landing pages (templates & SOP content)

- Partnerships with consultants & agencies

- Referral incentives

- Case studies

### Success Metrics

- 500+ active companies

- 5% paid conversion

- Multi-feature adoption

## 10. PHASE 3 — Platform Scale

### Goal

Become operational infrastructure for growing businesses.

### Advanced Features

#### 10.1 Multi-Location Support

- Global playbooks

- Local overrides

#### 10.2 AI Assistance

- SOP draft suggestions

- Missing-step detection

- Content freshness alerts

#### 10.3 Compliance Readiness (Optional)

- Ownership tracking

- Review history

- Audit logs

#### 10.4 Analytics

- SOP usage

- Bottlenecks

- Training gaps

## 11. Monetization Model

- Free tier (limited pages)

- Team plan ($19/month)

- Business plan ($49/month)

- Enterprise (custom pricing)

Pricing scales by:

- Number of locations

- Advanced features

## 12. Long-Term Vision

Plantheory evolves into:

- Industry-standard operating playbooks

- Marketplace for templates

- Due diligence & acquisition readiness tool

- Operations intelligence platform

## 13. Guiding Principles

- Simple over powerful

- Clarity over complexity

- Adoption over features

- One core problem at a time

## 14. Current Status

Next Immediate Steps:

- Finalize first niche

- Build Phase 1 MVP

- Acquire first 10 pilot users

- Iterate based on feedback

Plantheory — How your business actually works.